SIYASAT: ABE RESEARCH REPOSITORY

10-Sprint Product & Sprint Backlog Traceability Matrix

Institution:  Central Luzon State University (CLSU)

Department:  Agricultural and Biosystems Engineering (DABE)

Branch:  prototype-3

Document Date:  September 2026

Methodology:  Scrum / Agile  |  10 Sprints  |  2-Week Cadence

| Sprint # & Dates | Focus Domain | User Role & Story (As a... I want to... So that...) | Key Technical Deliverables (Frontend / Backend / DB) | Acceptance Criteria & Status |
| --- | --- | --- | --- | --- |
| Sprint 1 June 2026 COMPLETED | Requirements Gathering, Client Interview & Concept Paper Approval | As a Thesis Adviser, I want formal project requirements documented so that development aligns with CLSU-DABE research governance. As a Project Sponsor, I want an approved concept paper so that funding and timeline are formally sanctioned. | * [Frontend] Static landing wireframe stub * [Backend] Project charter, stakeholder matrix * [DB] Initial ER diagram sketch * Concept Paper v1.0 signed off * Client interview transcript & requirements baseline | * Concept paper approved by CLSU-DABE panel * Stakeholder sign-off on scope document * Requirements baseline frozen & version-controlled |
| Sprint 2 July 2026 COMPLETED | System Architecture, Database Design & Technical Specifications | As a Developer, I want a finalized DB schema so that all entities, relations, and constraints are agreed upon before coding. As a System Architect, I want a documented tech stack (React + Vite, Express, MySQL) so that all team members build consistently. | * [Frontend] Vite + React project scaffold * [Backend] Express.js boilerplate, CORS & env config * [DB] MySQL schema v1 — tables: thesis, users, branches, departments * Technical Specification Document (TSD) v1.0 * Data Flow Diagram (DFD) Levels 0-2 | * TSD reviewed and signed by adviser * DB schema passes normalization review (3NF) * Dev, staging, and prod environment variables documented |
| Sprint 3 July - August 2026 COMPLETED | UI/UX Wireframing & Design Approvals (Low, Mid, High-Fidelity) | As a Public Visitor, I want an intuitive, modern interface so that I can browse theses without training. As a UI Designer, I want approved high-fidelity mockups so that implementation matches the agreed visual identity. | * [Frontend] Low-fi wireframes (Balsamiq) * [Frontend] Mid-fi grayscale Figma prototypes * [Frontend] High-fi Figma frames (maroon/white palette, CLSU branding) * Design System: typography scale, color tokens, component library * Usability review notes & revision log | * All 3 fidelity tiers approved by adviser panel * CLSU logo & color usage consistent with brand guide * Responsive breakpoints defined (mobile, tablet, desktop) |
| Sprint 4 August 2026 COMPLETED | Authentication, RBAC & Core UI Branding | As an Admin, I want role-based access control so that only authorized users can perform destructive operations. As any User, I want a smooth 2-second login loader so that the app feels polished during session hydration. As a Public Visitor, I want a unified CLSU logo and profile background so that the UI feels institutional. | * [Frontend] Login page + 2-second animated loader overlay * [Frontend] Unified CLSU logo across all routes; profile background image * [Backend] JWT auth middleware; session hydration endpoint * [Backend] Role enum: admin ¦ adviser ¦ public * [DB] users table: id, email, password_hash, role, created_at | * Login/logout cycle < 3s on slow-3G throttle * Admin, Adviser, and Public roles redirect to correct dashboards * Unauthorized API endpoints return HTTP 403 * Loader appears on session hydration; no flash of unauthenticated content |
| Sprint 5 August 2026 COMPLETED | Thesis Ingestion & Metadata Management | As an Admin, I want a standardized ABE branch dropdown so that thesis branch tags are consistent across all records. As a Developer, I want parameterized SQL updates so that special characters in abstracts never cause 500 errors. As an Admin, I want sole deletion authority so that thesis records cannot be accidentally removed by other roles. | * [Frontend] Add/Edit Thesis form with ABE branch dropdown * [Frontend] Admin-only Delete button with confirmation modal * [Backend] POST /api/thesis - parameterized INSERT * [Backend] PUT /api/thesis/:id - parameterized UPDATE (500-error fix) * [Backend] DELETE /api/thesis/:id - role guard (admin only) * [DB] thesis table: id, title, abstract, branch, year, author, adviser_id, created_at | * Abstracts with apostrophes, quotes, or Unicode pass update without error * Non-admin roles receive HTTP 403 on DELETE * Branch dropdown matches canonical CLSU-ABE taxonomy * Ingestion form validates all required fields before submit |
| Sprint 6 Aug - Sep 2026 COMPLETED | Repository Search, Sorting & Local Clustering Engine | As a Public Visitor, I want keyword search and date-based sorting so that I can quickly locate relevant theses. As a Researcher, I want thematically similar theses grouped into folders so that I can discover related work efficiently. | * [Frontend] Search bar with debounce; Sort-by created_at (asc/desc) * [Frontend] Cluster folder UI - expandable thematic group cards * [Backend] GET /api/thesis?q=&sort= - keyword filter + ORDER BY * [Backend] Szymkiewicz-Simpson similarity engine (local, zero API quota) * [Backend] Clustering: pairs with overlap >= 50% grouped into named folders * [DB] No new tables - clustering computed in-memory at request time | * Search returns results in < 500ms for up to 1,000 thesis records * Clustering completes in < 1s (sub-second) with no external AI calls * Theses with >= 50% overlap correctly grouped * Sort toggle persists across pagination |
| Sprint 7 September 2026 COMPLETED | About Us Section & AI Gap Analysis Module | As a Public Visitor, I want an About Us page so that I understand the system's purpose and CLSU-DABE context. As an Adviser, I want AI-powered research gap extraction so that I can guide students to unexplored topics. As an Admin, I want the AI analysis locked to my role so that Groq API quota is not wasted on unqualified queries. | * [Frontend] About Us page - CLSU/DABE branding, mission, team section * [Frontend] Amber academic advisory banner on AI gap results * [Frontend] Analyze Gap button visible to Public & Adviser roles only * [Backend] POST /api/ai/gap-analysis - Groq LLM integration (llama-3) * [Backend] Role guard: Admin receives HTTP 403 on AI endpoint * [DB] Optional: ai_logs table for audit trail of gap queries | * Gap analysis returns structured bullet-point gaps in < 10s * Admin role blocked from AI endpoint (HTTP 403) * Amber advisory banner always visible above AI output * About Us page renders correctly on mobile and desktop |
| Sprint 8 September 2026 COMPLETED | System Prototype Integration, Ingestion QA & Milestone 3 Review | As a Panel Reviewer, I want a fully integrated prototype demo so that I can evaluate system completeness at Milestone 3. As a QA Tester, I want ingestion edge cases tested so that data integrity is guaranteed before the review. | * [Frontend] End-to-end integrated UI (all Sprint 4-7 features wired) * [Backend] Integration test suite - auth, CRUD, search, clustering, AI * [DB] Seed dataset: >= 20 real CLSU-ABE thesis records * Milestone 3 demo deck (PPT/PDF) * QA defect log & resolution report | * All critical P1 defects resolved before Milestone 3 presentation * Demo runs without errors on presenter laptop (offline capable) * Panel feedback documented and triaged into Sprint 9 backlog |
| Sprint 9 September 2026 IN PROGRESS | Prototype-3 Refinements, Route Hardening & QA Audit | As a User, I want browser back-button navigation to respect auth state so that I cannot re-enter protected pages after logout. As a Developer, I want zombie profile states eliminated so that stale user data never leaks across sessions. As a QA Auditor, I want a full route-guard audit report so that all protected routes are verifiably secure. | * [Frontend] Back-button route guards (popstate listener + history.pushState shim) * [Frontend] Profile state cleanup on logout - localStorage/sessionStorage wipe * [Backend] Token expiry enforcement on all protected routes * [Docs] Route Hardening Audit Report * [Docs] Updated README - setup, env vars, branching strategy | * Navigating back after logout redirects to /login (not protected page) * No stale profile data visible after session expiry * All 15+ protected API routes verified with expired/missing tokens * README reviewed and approved by adviser |
| Sprint 10 Late Sep 2026 PLANNED | Preliminary System Presentation, Turnover, Hosting & Final Defense | As a Panel Reviewer, I want a polished final presentation so that I can assess system fitness for academic turnover. As a CLSU-DABE Admin, I want the system hosted on a live server so that future students can access the repository. As a Project Owner, I want complete handover documentation so that maintainability is assured post-defense. | * [Frontend] Production build (npm run build) - optimized bundle * [Backend] Server deployment (VPS/cloud) with PM2 process manager * [DB] Production MySQL instance with backup policy * Final Defense presentation deck * System Turnover Package: README, ER diagram, API docs, env guide * User Manual (PDF) for Admin, Adviser, Public roles | * Live URL accessible from CLSU campus network * Final defense panel approves system for turnover * All source code merged to main branch with tag v1.0.0 * Turnover documentation signed by adviser and department chair |

Architectural & Design Highlights

Local Szymkiewicz-Simpson overlap clustering — sub-second performance with zero external AI quota usage; thematic grouping computed fully in-memory (no paid API dependency, offline demo capable).

Strict RBAC governance — Admin-only thesis deletion lockout; Groq LLM research gap analysis scoped exclusively to Public and Adviser roles (Admin role returns HTTP 403).

Parameterized SQL updates — eliminates 500 runtime errors caused by special characters (apostrophes, quotes, Unicode) in diverse thesis abstracts.

Session hygiene & route hardening — browser back-button route guards and localStorage/sessionStorage wipe prevent zombie profile state leakage across logout boundaries.

Scalable tech stack — React + Vite frontend, Express.js backend, MySQL database; modular component architecture enables future sprint extensions.

Generated: September 2026  |  SIYASAT v1.0 (prototype-3)  |  Central Luzon State University - DABE  |  Confidential Academic Document